## Slide 1: Preliminary Space Launch Timeline
Nov. 2019-Nov 2021
UAT

## Slide 2: Phase 2 Time Frame and goals
2 years (24 mo)
  6 launches (4 mo/launch)
Goals for Phase 2
  Provide a balloon lift based platform
  Gain telemetry from lift and descent of the platform
  Retrieve the platform after landing
  Create and achieve a landing zone in which the platform will touch down
  Provide a suitable platform for carrying out scientific experiments by partners

## Slide 3: Timeline
Nov 2019
Feb 2020
Jun 2020
Oct 2020
Feb 2021
Jun 2021
Oct 2021
Launch 2-1
Focus: Redundancy
Launch 2-2
Focus: School Payloads
Launch 2-3
Focus: Communication with ground
Launch 2-4
Focus: Landing Zone I
Launch 2-5
Focus: Landing Zone II
Launch 2-6
Focus: Max Payloads

## Slide 4: Foci
Redundancy
  All telemetry with have redundant systems using different methods when possible
School Payload(s)
  Effect will be made to increase the opportunity of school project success
Communication with the ground
  Communication with the ground for data transfer and landing parameters
Landing Zone I
  Initial trial for designation of a landing zone (albeit large)
Landing Zone II
  Refinement of landing zone (would like to see decrease of 30%)
Max Payloads
  Look toward increasing payload capacity and participating schools